## Slide 1: PSSM Submitters Meeting – 17 March 2016 Issues
Moving Java code to bUML (or Alf?)
  Decision: Use Java notation for bUML
  Action: Jérémie to review fUML Annex A and propose possible additions to notation
Adding all allowed traces to test cases
  Action: Jérémie to update test framework to allow multiple possible expected traces
  Action: Jérémie to update test cases with all allowable traces
Resolving do activity run-to-completion step
  Decision:
    Event occurrences accepted by do activities trigger run-to-completion steps on the do activity, not the state machine.
    When a do activity registers an event accepter, if the accepter matches a deferred event occurrence, that event occurrence is immediately accepted for the do activity, directly from the deferred event pool of the state machine.
    Action: Jérémie to implement proposed resolution
Standalone state machine tests
  Action: Jérémie to propose 5-10 existing tests for which we will create standalone execution versions.

## Slide 2: PSSM Submitters Meeting – 17 March 2016 Remaining Functionality
Call events (April)
  Action: Jérémie to proceed to implement using busy-loop for caller waiting.
  Action: Ed to consider possibility of change to fUML to allow async waiting.
Event data passing (May)
  Action: Ed to explore modification to UML abstract syntax to allow data passing.
Semantics of redefined state-machines (June)
  Action: Jérémie to implement based on informal description in the initial submission.
Remaining pseudostate semantics: Shallow history, deep history and junction (July)
  To be discussed later.

## Slide 3: PSSM Submitters Meeting – 17 March 2016 Alignment Issues
Moving fUML and PSCS to UML 2.5
  To be coordinated with fUML and PSCS RTF chairs (Ed and Arnaud)
Context interpretation for OCL
  Action: Ed to research and discuss with Ed Willink
Updates to UML:
    Making Vertex a RedefinableElement
    Abstract syntax updates for event data passing
  Decision: We will submit UML 2.6 issues for these, propose resolutions and request that they be handled as urgent issues.