## Slide 1: PSSM Submitters’ Meeting – 23 June 2016 Status Update
Technical (Jérémie)
  Conformance to bUML
  Alternative traces for test cases with concurrency
  Semantics updates
Alignment (Ed)
  UML Issues
    UMLR-685: StateMachine Vertex needs to be made a kind of RedefinableElement instead of State
    UMLR-696: The behavior of an OpaqueExpression should be allowed to have input parameters
    UMLR-92: UML/OCL spec mismatch-Constraint.context vs Constraint.constrainedElement
  Moving fUML and PSCS to UML 2.5

## Slide 2: PSSM Submitters’ Meeting – 23 June 2016 Planning
Remaining Technical Work
  State machine redefinition
  Remaining pseudostate semantics: Shallow history, deep history and junction
  Standalone state machine tests
  Mapping to SCXML
Revised Submission (due 16 August)
  Specification Document
  Models
    OCL in syntax model
    Semantic model update
    XMI generation